## Slide 1: Project Harbor — Kickoff
Replacing the field-service scheduling tool · 6 May 2026

## Slide 2: Why we are doing this
Technicians lose ~40 minutes a day to manual rescheduling
Current tool is out of vendor support from December
Customers want two-hour arrival windows

## Slide 3: Goals
Automated scheduling for 220 technicians
Customer self-service rebooking
Go live before the winter peak (1 November)

## Slide 4: Scope
In: scheduling, route optimisation, customer notifications
Out: invoicing, stock management (phase 2)

## Slide 5: Team and roles
Sponsor: Head of Field Operations
Product owner: Sofia Lindqvist
Delivery lead: Tom Weller
Vendor implementation team: 4 consultants

## Slide 6: Timeline
May–June: requirements and configuration
July–August: integration and testing
September: pilot with the North region
October: roll-out

## Slide 7: Ways of working
Two-week sprints, demo every second Friday
Decisions logged in the project wiki

## Slide 8: Next steps
Confirm workshop dates
Share current-state process maps
Questions?