# Meeting notes: cloud hosting contract renewal

Date: 19 March 2026 · Attendees: Daniel Reyes (IT), Lena Fischer (Procurement), Omar Haddad (Legal), vendor account manager (first 30 minutes)

## Background

Our three-year hosting contract with Example Cloud Services ends on 30 June 2026. Current spend is about 182,000 per year. The vendor sent a renewal proposal on 5 March.

## Discussion

Price: the proposal raises unit prices by 7%; the vendor offered to hold prices if we commit for three years.

Service levels: we want 99.95% availability with service credits; the draft offers 99.9%.

Data location: Omar insists the contract names the two data centre regions and requires notice of any change.

Exit: we need a 90-day assisted exit clause and data export in open formats.

## Decisions

Counter-propose a two-year term with prices held and 99.95% availability.

Legal to mark up the vendor's draft with our data location and exit clauses.

## Action items

| Action | Owner | Due |
| --- | --- | --- |
| Send counter-proposal on term and price | Lena | 26 March |
| Redline of contract draft | Omar | 2 April |
| Usage forecast for next two years | Daniel | 30 March |

Next meeting: 3 April, to review the vendor's response.