## Slide 1: Incident review: checkout outage, 4 March 2026
Severity 1 · Platform Engineering · blameless format

## Slide 2: Timeline (all times UTC)
09:12 deploy of payments service v4.18
09:20 error rate on checkout rises to 38%
09:31 on-call paged by alert
09:58 rollback completed; errors return to baseline

## Slide 3: Impact
46 minutes of degraded checkout
About 2,300 failed orders, 61% later retried successfully
Estimated lost revenue: 48,000

## Slide 4: Root cause
A configuration flag renamed in v4.18 was not renamed in the production config
Payments service fell back to a sandbox endpoint
Canary stage did not exercise card payments

## Slide 5: What went well
Rollback runbook worked first time
Customer support posted a status update within 15 minutes

## Slide 6: Action items
Action | Owner | Due
Validate config keys at startup | Payments team | 20 March
Add card payment to canary checks | SRE | 27 March
Alert on sandbox endpoint use in production | SRE | 27 March